Project plan for the PE cashflow projection engine

This plan assumes: quarterly simulation; commitment is a time series; P-Grade is a quarterly time series (or at least you will build it); LPA recycling/recallables must be enforced (caps + expiry); Gaussian copula for dependence; regime-switching MSCI projection for 10 years; and the economic feedback loop (drawdowns → investments → NAV → repayments → RC → capacity → … → wind-down) is implemented structurally (not just algebra).

0) Deliverables

D0.1 Methodology note (formal)

- Regime model (Markov), MSCI simulation, and how it drives NAV.

- Fund state variables and update order per quarter.

- Drawdown hazard + size (Beta regression) and repayment hazard + size (Beta regression).

- Capital vs revenue repayment rule.

- Recallable/recycling rules with caps and expiry.

- Gaussian copula dependence: what is correlated, how we calibrate correlation (Kendall τ mapping optional), how we simulate.

- Wind-down and stop criteria.

D0.2 Codebase (OO)

- RegimeModel (fits and simulates MSCI regimes/returns).

- GradeModel (fits transition matrices; simulates P-Grade path).

- CopulaEngineGaussian (correlated uniforms/shocks).

- FundConfig, FundState, Fund (single-quarter step with stateful dependencies).

- PortfolioSimulator (runs scenarios; aggregates outputs).

- Calibration modules (fit hazard/Beta/NAV; validation diagnostics).

- DataPrep modules (build quarterly panel; clean negative flows; compute ratios; align dates).

D0.3 Outputs

- Fund-level time series: draws, repayments (cap/rev), RC balance, NAV, capacity, invested capital, etc.

- Portfolio-level distributions: percentiles per quarter, VaR/ES, liquidity distributions.

- Diagnostics: distribution fit checks, PIT checks, dependence checks, backtests.

1) Repository & structure

1.1 Folder layout

project/

data/                # user-provided xlsx/pdfs (not committed)

src/

config/

schemas.py

constants.py

data_prep/

load.py

clean.py

panel.py

features.py

calibration/

regimes.py

pgrade.py

hazards.py

beta_regression.py

nav.py

copula.py

diagnostics.py

model/

fund_config.py

fund_state.py

fund.py

recallables.py

regime_model.py

grade_model.py

copula_gaussian.py

portfolio.py

reporting/

outputs.py

plots.py

notebooks/

tests/

README.md

1.2 Key design rule

- The simulation engine consumes only clean, aligned, quarterly tables and config objects. No raw Excel logic inside model code.

2) Data preparation (must be correct before any modelling)

2.1 Inputs you have

- data.xlsx: Report1, Report2, Report3, commitments

- MSCI.xlsx: Date, SCXP Index

- Grade-P time series (you said you have it) + First/Current grade columns exist

- LPA parameters per fund (your master list):
Fund ID, Vintage, First Closing, Start/End IP, Planned End Date, Geographical Focus, Sector, Employees, Team Location, Recallable limited to, Expiration after

- (Optional later) LPA PDFs (1900 funds) for extraction; not needed to start regime and core engine.

2.2 Build the quarterly “fund panel” (core dataset)

Target keys:

- fund_id (or fund_code from “Equity Fund Technical Code”)

- quarter (quarter-end date)

- age_q (quarters since first close or vintage date — choose one and stick to it)

- commitment_t (time series)

- draw_eur_q

- repay_total_q

- nav_eur_q (observed or missing)

- other static features via join (region, sector, etc.)

2.2.1 Date alignment

- Convert all dates to quarter-end quarter = date.to_period("Q").to_timestamp("Q")

- Ensure the panel has a continuous quarterly grid per fund from first activity to last.

2.2.2 Clean negative drawdowns and repayments

- Implement the existing practice: net negative values against positives within a lookback window (e.g., 5 years).

- Output cleaned quarterly flows:

  - draw_eur_q_clean ≥ 0

  - repay_total_q_clean ≥ 0

- Log / flag funds where cleaning is large relative to fund size.

2.2.3 Enforce deterministic capital vs revenue repayment split (your rule)

For each fund, per quarter:

- Let draw_cum_t = Σ draw_q

- Track repay_cap_cum_t, repay_rev_cum_t

- For each quarter:

  - cap_space = max(draw_cum_t - repay_cap_cum_{t-1}, 0)

  - repay_cap_q = min(repay_total_q, cap_space)

  - repay_rev_q = repay_total_q - repay_cap_q
This ensures: “repayments top up capital repayment until equals drawdowns.”

2.2.4 Commitment as time series

- Build commitment_t per fund-quarter:

  - Use signature/commitment records; if only snapshot exists, forward-fill.

  - Include commitment increases/decreases if available.

- Add integrity checks:

  - commitment should be nonnegative

  - if commitment decreases, ensure it’s consistent with business rules (may be cancellations).

2.2.5 NAV handling in history

- Use observed nav_eur_q where present.

- If missing within history:

  - forward-fill (within active period) where it is a reporting lag issue.

- If you truly need a proxy for some early periods:

  - nav_proxy = max(draw_cum - repay_cap_cum, 0) as a temporary placeholder only for calibration gaps.

- Keep a flag nav_is_observed vs nav_is_proxy for diagnostics.

2.3 Merge P-Grade time series (avoid look-ahead bias)

- Load quarterly P-Grade per fund.

- Merge on fund + quarter; forward-fill within fund.

- Do not use “Current P-Grade” to label historical quarters. Use full history or first-only.

- Encode:

  - categorical p_grade ∈ {A,B,C,D,...}

  - numeric p_grade_num if needed.

2.4 Master LPA parameters

- Join master LPA fields into fund static config:

  - rc_limit_multiple or rc_limit_amount (normalize to a consistent unit)

  - rc_expiry_quarters (expiration after -> convert months/years to quarters)

- Store these in FundConfig.

2.5 Produce calibration datasets

- Drawdown ratio dataset (conditional on drawdowns):

  - denominator capacity_t = commitment_t + rc_balance_t - draw_cum_{t-1}

  - for historical calibration without RC engine, start with rc_balance=0 or existing RC proxy; later recalibrate after RC engine is implemented.

  - ratio rD = draw_q / capacity_t bounded (0,1)

- Repayment ratio dataset:

  - rR = repay_total_q / nav_{t-1} bounded (0,1)

- NAV return dataset:

  - value-creation return:

ωt=(NAVt-NAVt-1)-(drawt-repayt)NAVt-1

- Regime labeling dataset:

  - quarterly MSCI returns + regime classification.

3) Regime model (start here in code)

3.1 Read MSCI.xlsx & compute quarterly returns

- Convert to quarter-end levels.

- Compute msci_ret_q.

3.2 Define regime states and calibration approach

Regime states: bear, flat, bull.

Two calibration modes:

- Empirical labeling

  - assign regimes via quantiles or thresholds of msci_ret_q

- HMM (optional later)

  - hidden Markov model on returns

Start with (1).

3.3 Estimate regime transition matrix

- P[s→s’] = count(s_t=s, s_{t+1}=s’)/count(s_t=s)

3.4 Estimate regime return parameters

- For each regime s:

  - mu_q[s] = mean(msci_ret_q | regime=s)

  - sigma_q[s] = std(msci_ret_q | regime=s)

- Store RegimeParams.

3.5 User scenario control (“choose cycles”)

- Allow user to override:

  - initial regime

  - transition matrix

  - optional stress multipliers (increase persistence of bear, etc.)

- Simulate 10 years (40 quarters):

  - regime_path via Markov chain

  - returns via Normal innovations:
ret_t = mu_q[regime_t] + sigma_q[regime_t]*ε_t

  - build index levels from last observed.

3.6 API contract

RegimeModel.simulate(years=10, steps_per_year=4, start_regime, transition_override, seed) -> DataFrame(quarter, regime, msci_ret_q, index_level)

4) P-Grade transition model

4.1 Build empirical transition matrices

- Using historical P-Grade time series:

  - P(g→g’) = count(g_t=g, g_{t+1}=g’)/count(g_t=g)

- Compute:

  - overall matrix

  - optionally per segment (VC/LMM), region, vintage band.

4.2 Optional regime-conditional grade transitions (later)

- Compute P(g→g’ | regime=bull) etc. using regime-labeled quarters.

- If sample sparse, use baseline matrix + regime multipliers (more downgrades in bear).

4.3 API

GradeModel.next_grade(current_grade, regime_t, rng) -> grade

5) Dependence model: Gaussian copula (as requested)

5.1 What we correlate

At each quarter t, across funds within the portfolio:

- drawdown event uniform U_draw_event

- drawdown size uniform U_draw_size

- repayment event uniform U_repay_event

- repayment size uniform U_repay_size

- NAV idiosyncratic shock ε_nav

Two implementation choices:

- Shared factor across all processes (stronger coupling)

- Separate but correlated factors (more flexible)

Start simple:

- one factor per segment per quarter reused across processes; optionally separate uniforms per process derived from that factor + idio noise.

5.2 Copula parameterization

- One-factor Gaussian:

Zi,t=λsFs,t+1-λs2ϵi,t

- F_{s,t} ~ N(0,1) common

- ε_{i,t} ~ N(0,1) idiosyncratic

- Convert to uniforms: U_{i,t} = Φ(Z_{i,t})

5.3 Calibrating λ (correlation strength)

Options:

- match average cross-fund dependence using rank correlations (Kendall τ) then map to latent ρ (recommended even if using Gaussian copula)

- or estimate latent correlation directly via PIT:

  - fit marginals → compute PIT uniforms → transform to normals → estimate Pearson corr.

For speed: start with a reasonable λ per segment and later calibrate.

5.4 API

CopulaEngineGaussian.sample_uniforms(n_funds, segment_ids, seed, regime_t) -> dict of U arrays

6) Marginal models (hazards + Beta regression + NAV returns)

6.1 Drawdown hazard model

- Discrete-time hazard: p_draw(i,t) = logistic(…)

- Candidate covariates:

  - age_q, age_q^2

  - capacity ratio (capacity / commitment_t)

  - P-grade (current)

  - regime (dummy or via MSCI return)

  - segment, region

6.2 Drawdown size model (Beta regression)

- Model rD = draw_q / capacity_t on (0,1)

- Mean link:

  - logit(μD_{i,t}) = x_{i,t}γ

- Precision:

  - constant φ per segment, or modelled as log φ = zδ

- Convert to α,β:

  - α = μφ, β=(1-μ)φ

6.3 Repayment hazard model

- p_repay(i,t) = logistic(…)

- Covariates:

  - age

  - NAV/InvestedCapital (or NAV/Commitment)

  - regime, P-grade

6.4 Repayment size model (Beta regression)

- rR = repay_total / nav_prev on (0,1)

- Same mean/precision structure.

6.5 NAV return model

- Single-index:

ωi,t=αseg,grade+βseg,grade⋅msci_rett+σseg,grade⋅εi,t

- allow parameters by segment and P-grade (or continuous grade score).

7) Recallables / recycling engine (LPA-compliant)

7.1 State and batches

- RC tracked as batches: (amount, expiry_t)

- Each quarter:

  - expire old batches

  - add new eligible capital repayments as batches

  - enforce caps

7.2 Eligibility and limits

For each fund:

- RC comes only from capital repayments (not revenue)

- RC expires after rc_expiry_quarters

- RC limited by:

  - rc_limit_amount or

  - rc_limit_multiple * commitment_t (time-varying cap)

7.3 Interaction with drawdowns

- Capacity:

  - capacity_t = commitment_t + rc_balance_t - draw_cum_{t-1}

- When a drawdown occurs:

  - allocate from RC first:

    - use_rc = min(rc_balance, draw_amount)

    - new_commit_call = draw_amount - use_rc

  - reduce RC batches accordingly (consume oldest-first or pro-rata; pick and document).

8) Fund engine (proper dependencies, quarterly step order)

Implement the fund lifecycle with an explicit step order that creates the dependency cycle.

At quarter t for fund i:

- Update time & lifecycle flags

  - age_q += 1

  - check IP window and planned end date

- Update P-Grade

  - grade_t = GradeModel.next_grade(grade_{t-1}, regime_t)

- Get commitment

  - C_t = commitment_ts[t]

- Expire recallables

  - drop RC batches where expiry < t

  - compute RC_t

- Compute capacity

  - capacity_t = C_t + RC_t - draw_cum

- Simulate drawdown event and size

  - p_draw = hazard_draw(state, regime_t, grade_t, capacity_t)

  - use copula uniform for event

  - μD, φD -> αD, βD

  - size ratio from Beta^{-1}(U_draw_size; αD, βD)

  - draw_q = event * ratio * capacity_t

- Allocate drawdown funding

  - consume RC first then new commitment calls

  - update RC batches and draw_cum

- Investment amount

  - decide investment fraction of drawdown:

    - either treat all draws as investment capital initially

    - or model invest_q = k_invest(age, segment)*draw_q

  - update invest_cap += invest_q

- Update NAV (pre-repayment)

  - omega_t from NAV return model using msci_ret_t and correlated ε_nav

  - nav_pre = nav*(1+omega_t) + invest_q

- Simulate repayments

- p_repay = hazard_repay(state, nav_pre, regime_t, grade_t)

- event using U_repay_event

- ratio from Beta regression using U_repay_size

- repay_total_q = event * ratio * nav_pre

- Split repayment into capital & revenue

- cap_space = max(draw_cum - repay_cap_cum, 0)

- repay_cap_q = min(repay_total_q, cap_space)

- repay_rev_q = repay_total_q - repay_cap_q

- update cum sums

- Update NAV after repayments

- nav = nav_pre - repay_total_q, floor at 0

- Generate recallables from capital repayments

- eligible_rc = repay_cap_q (then apply LPA cap rules)

- add batch with expiry t + rc_expiry_quarters

- cap total RC

- Wind-down / stop condition

- stop if:

  - t > planned_end + buffer OR

  - nav < eps and capacity < eps

- enforce no new drawdowns after IP end (except allowed follow-on logic, if implemented)

- Record outputs

- store all quarterly flows & states

This is where “communication” occurs:

- Drawdowns change invested capital and NAV.

- NAV drives repayment probability/size.

- Repayments generate RC.

- RC increases capacity and can reduce future new commitment calls.

9) Portfolio simulator

9.1 Outer loops

- scenarios s=1..S

- quarters t=1..T

- funds i=1..N

9.2 Per scenario

- simulate regime_path + msci_ret_ts for T quarters

- initialize each fund state at t=0:

  - nav=0 for new funds

  - for existing funds, use observed initial conditions

9.3 Per quarter

- sample copula uniforms/shocks across funds (segment-aware)

- run each fund’s step()

- aggregate portfolio stats as required (means, percentiles, VaR/ES)

10) Calibration workflow (what to fit and in which order)

- Regime model: fit from historical MSCI returns

- P-Grade matrix: fit from historical P-Grade series (optionally by regime)

- NAV parameters: fit α/β/σ by segment and grade (avoid look-ahead)

- Hazards:

  - drawdown hazard logistic

  - repayment hazard logistic

- Beta regressions:

  - drawdown size ratios

  - repayment size ratios

- Copula λ:

  - compute PIT residuals from fitted marginals

  - estimate dependence (rank or latent)

- Recallable parameters:

  - from master LPA fields; optionally refine behaviour factor later

11) Validation & diagnostics (must-have checks)

11.1 Distribution fit

- ratios in (0,1) checks

- PIT histograms for Beta regressions

- KS or QQ checks per segment/age bucket

11.2 Dependence validation

- compare empirical vs simulated:

  - cross-sectional Kendall τ of drawdown sizes

  - cross-sectional Kendall τ of repayment sizes

- event correlation checks (joint drawdown occurrence rates)

11.3 Lifecycle checks

- drawdowns peak early, fade after IP

- repayments start later, peak mid/late

- NAV peaks then declines to ~0

- RC appears after repayments and expires as expected

11.4 Fund-level LPA compliance checks

- RC never exceeds cap

- RC expires by window

- no new investments after IP end (unless allowed)

- termination at planned end or nav/capacity ~ 0

12) Implementation milestones (suggested order)

Milestone A — Data prep

- fund panel built, cleaned, capital/revenue split, commitment_ts merged, P-grade series merged

Milestone B — Regime model

- Markov regimes + MSCI 10y projection implemented (user-controlled)

Milestone C — Fund engine skeleton

- FundConfig/FundState/Fund.step implemented with placeholders

Milestone D — NAV engine

- NAV returns driven by MSCI path + shocks; nav update integrated

Milestone E — Repayment engine

- repayment hazard + size + cap/rev split integrated

Milestone F — Recallables engine

- batch expiry, cap enforcement, RC consumption integrated

Milestone G — Gaussian copula

- correlated uniforms for event + size integrated across funds

Milestone H — Calibration

- fit hazard/Beta/NAV parameters from history; integrate into engine

Milestone I — Validation & reporting

- backtest + plots + summary tables + outputs for IO requests